## Slide 1
Product roadmap template
DARE
The Product roadmap template can be used during the Stage Gate Report; it’s a summarized blueprint about the steps your venture will take to achieve milestones. Before you can fill out the roadmap template, you must:
  Discover the needs of your user and translate them to Epics
  Align with the Support teams; how complex is it to achieve a certain impact?
  Be aware that the roadmap goes hand in hand with other criteria for Prove they Pay 
Be sure to cover the following topics:
Epic: An epic is a collection of user stories grouped in one main functionality or feature which will fullfill a milestone;
Category: The focus of the epic;
Impact: (Low, Medium, High) The impact (aka value) the epic anticipates to deliver;
Complexity: (Low, Medium, High) The effort implementation will require;
  Implementation complexity is something you must discuss with Support Teams;
Start: When your venture start working on the epic. M1, M2, etcetera = Month 1, Month 2 | End: When your venture expects to deliver the epic (latest M6, otherwise it’s impossible to gather data about the impact of your Epic)

## Slide 2
Product roadmap template
DARE
Epic | Category | Impact | Complexity | Start | End
Develop IOS app and get it approved in App store – 70% of our Serviceable available market has an iOS device | Product | High | Medium | m1 | m2
Develop Android app and get it approved in Google Play store – to cover our Serviceable available market. Android support is needed as well to cover the other 30% | Product | High | Low | m2 | m2
Implement standard payment for both iOS and Android to let users pay for the product – Standard iOS (Apple Pay) and Android payment options | Payment | Medium | Low | m2 | m2
Launch landing page to attract potential leads – We use the GUIDE platform + marketing FB and Twitter ads to fill our funnel. | Marketing | Medium | Low | m2 | m3
Feature 2– Based on MoSCoW, this is a Must our users want | Product | High | Medium | m2 | m4
Feature 3 – Based on MoSCoW, this is a high Should our users want | Payment | High | Medium | m3 | m5
Add UK and GER language to landing page to attract more users - | Marketing | Medium | High | m4 | m6
Add Refer-a-friend-feature to app to attract more direct leads - | Marketing | Low | High | m4 | m6
Epic: [verb] [product] [to achieve] – [data]